## Criterio B: Registro de tareas

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Fecha | Acción | Detalles | Comentarios / Seguimiento | Fecha de finalización | Criterio |
| 14th march 2019 | Client interview | In thisinterview we determinated in what the project will consist | Success criteria has been done | 14th march | A |
| 26th march | Writing Critria-A |  |  |  | A |
| 4th april | Seting up ide | Seting up the web server |  | 4 de abril de 2019 |  |
| 4th april | designUi | Designing screens using xd |  |  |  |
| 2nd may | Flowchart and screen desing | Sketching of the web |  | 2 de mayo |  |
| 25th Aug | First commit | Creating the github repo | Adapting atom for web developement |  |  |
| 25th Aug | Creating the web | Creatin css and html files |  |  |  |
| 28th Aug | Api research | Contacting with the ecompanis to ask for access |  |  |  |
| 29th Aug | Adapting code for css grid |  |  |  |  |
| 13th Sep | Unir amb els archius de google drive |  |  |  |  |
| 19th Sept | Creating other pages | Seting up page navigation |  |  |  |
| 19th Sept | Creating About page and core dessign for pages |  |  |  |  |
| 23th Sept | Design of the login and register |  |  |  |  |
| 24th Sept | Crerating web screappers | Creating a python web scrapper to get data from the web |  |  |  |
| 24th Sept | Modifying screendesign |  |  | 25th Sep |  |
| 26th Sept | Adding form buttons |  |  |  |  |
| 27th Sept | Creating ER diagram |  |  |  |  |
| 27th Sept | Creating tables and databases |  |  |  |  |
| 27th Sept | Working on admin pages | Creating admin pages and adapting the old ones |  |  |  |
| 27th Sept | Debuging css I pagines administrador |  |  |  |  |
| 27th Sept | Creating test plan and modifying Criteria A |  |  |  | A |
| 30th Sept | Making ranking page |  |  |  |  |
| 10th Oct | Fix register | Register didn’t work properly |  |  |  |
| 11th Oct | Sarted the loging | Learning php for the loging and apllying |  |  |  |
| 15th Oct | Adapting loging for ajax |  |  | 24th Oct |  |
| 5th Nov | Programing the fetch and parser |  |  |  |  |
| 6th Nov | Seting up the sftp server |  |  |  |  |
| 7th Nov | Adding darksky api |  |  |  |  |
| 15th Nov | Tiding up | Fixing css and adding logged funtionality to the topnav |  |  |  |
| 16th Nov | Setting up addmin contact page |  |  |  |  |
| 18th Nov | Working on Criteria C |  |  |  | C |
| 20th Nov | Building the mailer for admin contact |  |  | 6th Dec |  |
| 16th Dec | Cleaning desing and removing debbuging elements |  |  |  |  |
| 18th Dec | Adapting file structure for ib |  |  | 18th Dec |  |
| 19th Dec | Reviewing Criterias | Reading and correcting errors in the criteria |  |  | A,B,C |
| 19th Dec | Criteria D | Working on a script |  |  | D |
| 19th Dec | Recording the video |  |  |  | D |
| 19th Dec | Editing the video |  |  |  | D |